KWIKSELLER

Africa's Most Powerful Commerce Operating System

BACKEND IMPLEMENTATION BLUEPRINT

VERSION 5.0  •  NestJS + PostgreSQL + Redis + Elasticsearch  •  Web Push Notifications  •  Super Admin Permissions  •  5-Month Timeline

# 1. Backend Architecture Overview

The KWIKSELLER backend is a NestJS modular monolith serving all four frontend apps through one unified REST API at api.kwikseller.com. The architecture is built on three pillars: (1) reusable shared services for cross-cutting concerns, (2) domain modules for business logic, and (3) an event-driven system for side effects (emails, notifications, milestones). It now also supports the 3-dashboard model with a Super Admin permission system and Web Push Notifications for both PWA apps.

## 1.1 What's New in v5

✅ Backend v5 Additions: (1) web-push library added for PWA push notifications — buyer and vendor push subscriptions managed by NotificationModule. (2) Super Admin permission system — AdminRole and AdminPermission entities, AdminPermissionsGuard, Sub-Admin management endpoints. (3) PushSubscription entity stores browser push tokens. (4) BackgroundSync endpoint for Serwist offline queue replay.

## 1.2 Technology Stack

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Runtime | Node.js | 20 LTS | JavaScript runtime |
| Framework | NestJS | 10.x | Modular DI framework — guards, interceptors, pipes, WebSockets |
| Database | PostgreSQL | 16.x | Primary relational database |
| ORM | Prisma | 5.x | Type-safe DB access, migrations, schema introspection |
| Cache | Redis | 7.x | Session store, cart, response cache, pub/sub |
| Search | Elasticsearch | 8.x | Full-text product search, autocomplete (Month 5) |
| File Storage | AWS S3 / MinIO | latest | Product images, KYC docs, delivery proof, store assets |
| Real-time | Socket.io | 4.x | WebSocket: order updates, rider tracking, live notifications |
| Web Push | web-push | 3.x | Server-side Web Push Notifications for PWA buyers and vendors |
| Email | Nodemailer + SendGrid | latest | Transactional emails via shared EmailService |
| Auth | Passport.js + JWT | latest | JWT + Google OAuth via passport-google-oauth20 |
| Validation | class-validator + Zod | latest | DTO pipe validation + schema validation in @kwikseller/types |
| Scheduling | @nestjs/schedule | latest | Cron: subscription renewals, escrow auto-release, campaign budget drain |
| Events | EventEmitter2 | latest | Internal event bus — decouples side effects from business logic |
| API Docs | Swagger (@nestjs/swagger) | latest | Auto-generated OpenAPI at /api/docs |
| Testing | Jest + Supertest | latest | Unit + E2E API tests |

## 1.3 Key Architectural Principles

- Reusable SharedModule: EmailService, NotificationService, StorageService, PaymentService, CacheService, AuditService, PushService — imported once, used everywhere

- Domain Modules: Auth, Users, Stores, Products, Cart, Orders, Subscriptions, Credits, Ads, Pool, Payments, Escrow, Wallet, Commission, Riders, Admin, Search, Notifications

- AdminPermissionsGuard: separate from RolesGuard — checks specific permission bit (e.g. canManageKYC) for sub-admins, bypassed for Super Admin

- Event-driven side effects: OrderCreatedEvent → EmailService + NotificationService + PushService triggered by EventEmitter listeners, not inline in OrderService

- No Docker in dev: direct PostgreSQL, Redis, MinIO — reduces onboarding friction for 5-month sprint

- No Queue System in v1: @nestjs/schedule cron + EventEmitter2 handle async work — migrate to BullMQ post-launch if needed

# 2. Reusable Shared Services

All services below live in apps/api/src/common/services/ and are exported via SharedModule. Any domain module adds SharedModule to its imports array to access them. This is the core of the reusability architecture.

## 2.1 EmailService

Used by: AuthModule, OrdersModule, SubscriptionsModule, AdminModule, RidersModule.

- sendEmail(to, subject, template, variables): sends Handlebars HTML email via SendGrid SMTP

- Templates: welcome, email-verify, password-reset, order-confirmed, order-shipped, order-delivered, order-cancelled, subscription-renewed, subscription-expiring-7d, subscription-expiring-1d, payment-failed, kyc-approved, kyc-rejected, milestone-earned, withdrawal-processed

- Retry: 3 attempts with exponential backoff — failures logged to notification_log

- All sends audit-logged to email_log table: recipient, template, status, timestamp

## 2.2 PushService (NEW in v5 — PWA Support)

Used by: OrdersModule (new order alert to vendor, order update to buyer), RidersModule (delivery assignment to rider), AdsModule (campaign approved/rejected), SubscriptionsModule (renewal reminder).

- sendPush(userId, payload): fetches user's PushSubscription records from DB, calls web-push.sendNotification for each

- payload: { title, body, icon, badge, data: { url, orderId? } } — clicking notification deep-links to the relevant page

- subscribePush(userId, subscription): saves browser PushSubscription object (endpoint, keys.p256dh, keys.auth) to push_subscriptions table

- unsubscribePush(userId, endpoint): removes specific push subscription (user can have multiple devices)

- VAPID keys: stored as env vars (VAPID_PUBLIC_KEY, VAPID_PRIVATE_KEY) — generated once with web-push.generateVAPIDKeys()

- Push events: ORDER_RECEIVED (vendor), ORDER_STATUS_UPDATE (buyer), NEW_DELIVERY (rider), PAYMENT_RECEIVED (vendor), LOW_STOCK (vendor), FLASH_DEAL (buyer)

## 2.3 NotificationService

Used by: OrdersModule, RidersModule, AdsModule, AdminModule, SubscriptionsModule, CreditsModule.

- createNotification(userId, type, title, message, data?): creates DB notification record + emits Socket.io event via NotificationsGateway

- markAsRead(notificationId, userId), markAllAsRead(userId), getUserNotifications(userId, page, filters)

- Types: ORDER_UPDATE, PAYMENT_RECEIVED, SUBSCRIPTION_RENEWED, RIDER_ASSIGNED, KYC_STATUS, AD_APPROVED, MILESTONE_EARNED, ADMIN_ALERT, SYSTEM

## 2.4 StorageService

Used by: UsersModule (avatars), ProductsModule (product images), StoresModule (branding), RidersModule (proof photos), AdminModule (KYC docs).

- uploadFile(file, folder, options): uploads to S3/MinIO, returns CDN URL. Supports auto-resize + WebP conversion.

- deleteFile(key), generatePresignedUrl(key, expirySeconds) for KYC document access

## 2.5 PaymentService

Used by: SubscriptionsModule, CreditsModule, OrdersModule, WalletModule.

- initializePayment(amount, email, metadata, gateway): returns Paystack or Flutterwave checkout URL

- verifyPayment(reference, gateway): confirms payment status with provider

- processRefund(paymentId, amount, reason), tokenizeCard(authorizationCode), chargeToken(token, amount, email)

## 2.6 CacheService

Used by: ProductsModule, CategoriesModule, SearchModule, AuthModule.

- get<T>(key), set(key, value, ttlSeconds), del(key), invalidatePattern(pattern: 'products:*')

## 2.7 AuditService

Used by: AdminModule, AuthModule, PaymentsModule, SubscriptionsModule.

- log(userId, action, entity, entityId, changes, ipAddress): immutable append-only audit_log record

- getAuditTrail(entityId, entity): paginated history for admin audit log viewer

# 3. Project Structure

The backend lives at apps/api/ within the monorepo. Domain modules are in src/modules/. SharedModule with all reusable services is in src/common/.

| Path | Contents |
| --- | --- |
| src/main.ts | Bootstrap: NestJS factory, Swagger, global pipes (ValidationPipe), Helmet, CORS for subdomains, Socket.io adapter |
| src/app.module.ts | Root module — imports SharedModule + all domain modules |
| src/common/services/ | EmailService, PushService, NotificationService, StorageService, PaymentService, CacheService, AuditService |
| src/common/guards/ | JwtAuthGuard, RolesGuard, SubscriptionGuard, AdminPermissionsGuard |
| src/common/interceptors/ | ResponseInterceptor (standard format), LoggingInterceptor |
| src/common/filters/ | GlobalExceptionFilter — maps Prisma/NestJS errors to standard error format |
| src/common/decorators/ | @CurrentUser(), @Roles(), @Public(), @RequirePermission(perm) |
| src/config/ | app.config.ts, database.config.ts, jwt.config.ts, redis.config.ts, push.config.ts (VAPID keys) |
| src/modules/auth/ | Register, login, logout, refresh, password reset, Google OAuth, email verification |
| src/modules/users/ | User CRUD, profiles, addresses, KYC document upload |
| src/modules/stores/ | Store CRUD, branding, analytics, onboarding completion check |
| src/modules/products/ | Product CRUD, variants, images, categories, subscription limit enforcement |
| src/modules/cart/ | Cart management, Redis guest cart, cart merge, totals |
| src/modules/orders/ | Order creation, status machine, cancellation, EmailService + PushService + NotificationService triggers |
| src/modules/subscriptions/ | Plan management, billing, renewal cron, expiry cron, limit enforcement |
| src/modules/credits/ | KwikCoins balance, transactions, purchases, milestones, referrals |
| src/modules/ads/ | Campaign CRUD, placement logic, impression tracking, budget drain cron |
| src/modules/pool/ | Reseller pool products, markup pricing, order routing, inventory sync |
| src/modules/payments/ | Paystack + Flutterwave webhooks, tokenization, refunds, auto-charge |
| src/modules/escrow/ | KwikScrow — hold, 48h auto-release cron, dispute hold, partial release |
| src/modules/wallet/ | Vendor wallet, withdrawals, settlement history |
| src/modules/commission/ | Platform fee, vendor payout, tiered rates, reports |
| src/modules/riders/ | Rider profile, delivery assignment, status tracking, earnings, proof upload |
| src/modules/admin/ | User management, statistics, KYC review, sub-admin management, system config, dispute resolution |
| src/modules/search/ | Elasticsearch integration, product indexing, full-text search, autocomplete |
| src/modules/notifications/ | REST API for notification CRUD (wraps NotificationService), push subscription management |
| src/events/notifications.gateway.ts | Socket.io WebSocket gateway — authenticated connections, user rooms, emit events |
| src/database/prisma.service.ts | PrismaClient singleton with shutdown hooks |
| src/database/seed.ts | Seed: product categories, subscription plans, admin roles, sample pool products |

# 4. Database Schema — All Entities

| Entity | Module | Key Fields & Notes |
| --- | --- | --- |
| User | AuthModule | id (UUID), email, phone, passwordHash, role (BUYER/VENDOR/ADMIN/RIDER), status, emailVerified, pushSubscriptions (relation) |
| PushSubscription | NotificationsModule | id, userId, endpoint, p256dh, auth, deviceName, createdAt — one user can have multiple (phone + desktop) |
| UserProfile | UsersModule | userId, firstName, lastName, avatarUrl, bio, dateOfBirth |
| Address | UsersModule | userId, line1, line2, city, state, country, isDefault, type (SHIPPING/BILLING) |
| KycDocument | UsersModule | userId, type (NIN/CAC/BVN/PASSPORT), documentUrl (presigned), status (PENDING/APPROVED/REJECTED), reviewedBy, reviewedAt |
| AdminRole | AdminModule | id, name (SUPER_ADMIN/FINANCE/VENDOR_SUPPORT/OPERATIONS/MARKETING/CONTENT), description |
| AdminPermission | AdminModule | id, adminUserId, role (AdminRole enum), permissions (JSON array of permission strings), grantedBy (Super Admin userId), isActive |
| Store | StoresModule | vendorId, name, slug, description, logoUrl, bannerUrl, category, isVerified, onboardingComplete |
| Subscription | SubscriptionsModule | vendorId, plan (STARTER/GROWTH/PRO/SCALE), status, startDate, endDate, productLimit, adCreditsIncluded, autoRenew, paymentToken |
| KwikCoins | CreditsModule | vendorId, balance, totalEarned, totalSpent, totalPurchased — one record per vendor |
| CoinTransaction | CreditsModule | vendorId, amount, type (EARNED/SPENT/PURCHASED/ADJUSTED/REFERRAL), source, balanceAfter, createdAt |
| Milestone | CreditsModule | key (FIRST_PRODUCT/FIRST_SALE/REFERRAL/SCALE_PLAN/etc.), name, description, coinsAwarded, isRepeatable |
| VendorMilestone | CreditsModule | vendorId, milestoneKey, claimedAt — prevents double-claiming |
| Referral | CreditsModule | referrerId, refereeId, status (PENDING/QUALIFIED), coinsAwarded, createdAt |
| Product | ProductsModule | storeId, name, slug, description, price, comparePrice, sku, stock, status (ACTIVE/DRAFT/ARCHIVED), categoryId, isPoolProduct |
| ProductVariant | ProductsModule | productId, name, options (JSON: {size:'M',color:'Red'}), price, stock, sku |
| ProductImage | ProductsModule | productId, url, alt, position, isMain |
| Category | ProductsModule | name, slug, parentId (self-relation), imageUrl, isActive |
| Cart | CartModule | userId (nullable for guest), sessionId (for guest), expiresAt |
| CartItem | CartModule | cartId, productId, variantId, quantity, price (snapshotted at add time) |
| Order | OrdersModule | buyerId, storeId, status (PENDING/CONFIRMED/PROCESSING/SHIPPED/DELIVERED/CANCELLED), subtotal, shippingFee, totalAmount, paymentStatus, addressId, poolOrderId (nullable) |
| OrderItem | OrdersModule | orderId, productId, variantId, quantity, unitPrice, totalPrice, isPoolItem |
| Payment | PaymentsModule | orderId (nullable — for subscriptions/credits too), entityType (ORDER/SUBSCRIPTION/CREDIT_PURCHASE), entityId, amount, gateway, reference, status, metadata (JSON) |
| Escrow | EscrowModule | orderId, vendorId, amount, status (HELD/RELEASED/DISPUTED/PARTIAL), releaseAt, releasedAt, disputeReason |
| Wallet | WalletModule | vendorId, availableBalance, pendingBalance, totalEarned, totalWithdrawn |
| Withdrawal | WalletModule | vendorId, amount, bankCode, accountNumber, accountName, status (PENDING/PROCESSED/FAILED), reference, processedAt |
| Commission | CommissionModule | orderId, vendorId, saleAmount, platformFeePercent, platformFeeAmount, vendorEarnings, plan, settledAt |
| PoolProduct | PoolModule | name, description, wholesalePrice, category, stock, supplierId, images (JSON), isActive |
| StorePoolProduct | PoolModule | storeId, poolProductId, retailPrice, markup, isActive — vendor's customization of pool product |
| AdCampaign | AdsModule | vendorId, productId, name, type (FEATURED/BANNER/SEARCH_BOOST/FLASH_DEAL), budget, spent, startDate, endDate, status (ACTIVE/PAUSED/COMPLETED/CANCELLED) |
| AdImpression | AdsModule | campaignId, date, impressions, clicks, conversions |
| Rider | RidersModule | userId, vehicleType, plateNumber, isAvailable, rating, totalDeliveries, totalEarnings |
| Delivery | RidersModule | orderId, riderId, status (ASSIGNED/ACCEPTED/PICKED_UP/IN_TRANSIT/DELIVERED/FAILED), pickupPhotoUrl, deliveryPhotoUrl, otp, assignedAt, deliveredAt |
| Notification | NotificationsModule | userId, type, title, message, isRead, data (JSON with deep-link URL), createdAt |
| EmailLog | SharedModule | recipient, template, status (SENT/FAILED), error, sentAt |
| AuditLog | AdminModule | userId, action, entity, entityId, changes (JSON diff), ipAddress, createdAt |

# 5. Super Admin Permission System

The Super Admin is the only account with Role.ADMIN and no permission restrictions. Sub-admins have Role.ADMIN but their AdminPermission record restricts what they can access. AdminPermissionsGuard checks the permission, RolesGuard checks the role.

## 5.1 Permission Strings

| Permission | What It Allows |
| --- | --- |
| users:read | View user list, user detail pages |
| users:write | Create, update, suspend, ban users |
| vendors:kyc:review | View pending KYC docs, approve or reject with reason |
| vendors:subscriptions:manage | Override subscription status, force plan changes |
| orders:read | View all orders across the platform |
| orders:manage | Update order status, cancel orders, assign riders |
| finance:read | View payments, withdrawals, commission reports |
| finance:manage | Process withdrawals, release escrow, issue refunds |
| disputes:read | View open and closed disputes |
| disputes:resolve | Resolve disputes, release or refund escrow |
| products:moderate | Approve, reject, or archive any product listing |
| pool:manage | Add, edit, or remove pool products |
| ads:moderate | Approve or reject ad campaign requests |
| analytics:read | View platform-wide analytics and statistics |
| config:read | View system configuration (fees, rates, flags) |
| config:write | Update system configuration — Super Admin only by default |
| admins:manage | Create, edit, deactivate sub-admin accounts — Super Admin only |
| audit:read | View audit logs |

## 5.2 AdminPermissionsGuard Logic

- @RequirePermission('vendors:kyc:review') decorator on endpoint → AdminPermissionsGuard intercepts

- Guard first checks: is user Role.ADMIN? If not, throw ForbiddenException

- Guard then checks: does user have Role.SUPER_ADMIN (no permissions record needed)? If yes, pass through

- Otherwise: fetch user's AdminPermission record → check permissions array contains the required permission

- If not found: throw ForbiddenException with message 'Insufficient admin permissions'

- Frontend: only renders nav items user has permission for — permissions array returned in /auth/me response for admin users

# 6. Web Push Notification API

The backend manages browser push subscriptions from both PWA apps (Marketplace + Vendor Dashboard). The NotificationsModule exposes subscription management endpoints, and PushService handles the actual web-push sends.

## 6.1 Push Subscription Endpoints (/api/v1/notifications/push)

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /subscribe | JWT | Save browser PushSubscription object (endpoint, keys) — called after user grants push permission in browser. Stores in push_subscriptions table. |
| DELETE | /unsubscribe | JWT | Remove push subscription for current device (matched by endpoint URL) |
| GET | /vapid-public-key | Public | Returns VAPID public key — frontend uses this to create subscription via PushManager.subscribe() |

## 6.2 Push Notification Triggers

| Event | Recipient | Title | Trigger Location |
| --- | --- | --- | --- |
| New order placed | Vendor | New Order! ₦X from [Buyer] | OrdersService.create() → EventEmitter → PushService |
| Order status updated | Buyer | Order [status]: [Product name] | OrdersService.updateStatus() → EventEmitter → PushService |
| Payment confirmed | Vendor | Payment received for Order #X | PaymentsService.handleWebhook() → EventEmitter → PushService |
| Delivery assigned | Rider | New delivery assigned — pickup at [address] | RidersService.assignDelivery() → PushService |
| Low stock alert | Vendor | [Product] is running low (X left) | Scheduled cron (nightly stock check) → PushService |
| Flash deal approved | Subscribed buyers | [Store] Flash Deal: [Product] — X% off! | AdsService.activateCampaign() → PushService (broadcast to opted-in buyers) |
| Subscription expiring | Vendor | Your [Plan] plan expires in 7 days | Cron job → PushService |
| Milestone earned | Vendor | You earned [X] KwikCoins! | CreditsService.checkMilestone() → EventEmitter → PushService |

# 7. Module API Reference

All endpoints prefixed /api/v1/. JWT required unless marked Public. Role restrictions via @Roles() + RolesGuard. Permission restrictions via @RequirePermission() + AdminPermissionsGuard.

## 7.1 Auth (/api/v1/auth)

| Method + Endpoint | Auth | Description |
| --- | --- | --- |
| POST /register | Public | Register: role BUYER/VENDOR/RIDER/ADMIN. Sends welcome email. ADMIN registrations require Super Admin invite token. |
| POST /login | Public | Returns access_token (15min JWT) + refresh_token (7d, Redis-stored). Role in payload. |
| POST /logout | JWT | Blacklist refresh token in Redis |
| POST /refresh | Refresh Token | Rotate refresh token — return new access token |
| POST /forgot-password | Public | Send password reset email via EmailService |
| POST /reset-password | Public | Validate token + update password |
| GET /oauth/google + callback | Public | Google OAuth — create or login user |
| GET /me | JWT | Current user with profile, subscription status, permissions array (admins only) |
| POST /verify-email | JWT | Verify email address with token from email |

## 7.2 Admin — Sub-Admin Management (/api/v1/admin/staff)

| Method + Endpoint | Auth | Description |
| --- | --- | --- |
| GET / | ADMIN + admins:manage | List all sub-admin accounts with their roles and permission sets |
| POST / | ADMIN + admins:manage | Create sub-admin: email, role, permissions array — sends invite email with temporary password |
| GET /:id | ADMIN + admins:manage | Get sub-admin detail with full permissions |
| PATCH /:id/permissions | ADMIN + admins:manage | Update permission set for sub-admin |
| PATCH /:id/deactivate | ADMIN + admins:manage | Deactivate sub-admin (cannot delete to preserve audit trail) |

## 7.3 Admin — Other Sections (all ADMIN role)

| Module | Key Endpoints | Required Permission |
| --- | --- | --- |
| Users | GET /admin/users, PATCH /admin/users/:id/status (suspend/ban/reactivate) | users:read / users:write |
| KYC | GET /admin/vendors/pending-kyc, PATCH /admin/vendors/:id/kyc (approve/reject) | vendors:kyc:review |
| Finance | GET /admin/withdrawals (queue), POST /admin/withdrawals/:id/process, GET /admin/finance/overview | finance:read / finance:manage |
| Disputes | GET /admin/disputes, PATCH /admin/disputes/:id/resolve (release/refund escrow) | disputes:read / disputes:resolve |
| Products | GET /admin/products/pending, PATCH /admin/products/:id/status (approve/reject/archive) | products:moderate |
| Statistics | GET /admin/stats (platform GMV, orders, users, revenue) | analytics:read |
| Config | GET /admin/config, PATCH /admin/config (fees, commission rates, feature flags) | config:read / config:write |
| Audit | GET /admin/audit-logs (filter by user/entity/action) | audit:read |

## 7.4 Notifications (/api/v1/notifications)

| Method + Endpoint | Auth | Description |
| --- | --- | --- |
| GET / | JWT | Paginated in-app notifications for current user (filter: unread, type) |
| PATCH /:id/read | JWT | Mark single notification as read |
| POST /read-all | JWT | Mark all as read |
| DELETE /:id | JWT | Delete notification |
| POST /push/subscribe | JWT | Save browser push subscription (endpoint + keys) |
| DELETE /push/unsubscribe | JWT | Remove push subscription by endpoint |
| GET /push/vapid-public-key | Public | Returns VAPID_PUBLIC_KEY for frontend PushManager.subscribe() |

## 7.5 Background Sync Endpoint (Serwist Offline Replay)

| Method + Endpoint | Auth | Description |
| --- | --- | --- |
| POST /api/v1/sync/cart | JWT | Replay batched cart operations queued offline by Serwist background sync — body: [{action, productId, variantId, quantity}] |
| POST /api/v1/sync/wishlist | JWT | Replay batched wishlist adds/removes queued offline — body: [{action, productId}] |

# 8. Backend Development Timeline (5 Months)

🔄 v5 Changes: Added: (1) PushSubscription entity + PushService in Week 2. (2) AdminPermission entity + AdminPermissionsGuard in Week 4. (3) Sub-admin management endpoints in Week 17. (4) Background sync endpoints in Week 5. (5) web-push VAPID key setup in Week 1. All other timeline corrections from v4 are retained.

## Phase 1 — Foundation (Month 1)

### Week 1: Project Setup, Prisma Schema & VAPID Keys

- Initialize NestJS in apps/api — TypeScript strict mode

- Install + configure Prisma, connect PostgreSQL

- Define complete schema.prisma: all entities from Section 4 including PushSubscription, AdminRole, AdminPermission

- Run prisma migrate dev --name init

- Install web-push — generate VAPID keys (web-push.generateVAPIDKeys()) — store in .env as VAPID_PUBLIC_KEY, VAPID_PRIVATE_KEY, VAPID_EMAIL

- Create SharedModule with service stubs: EmailService (Nodemailer+SendGrid), PushService (web-push), CacheService (Redis ioredis), StorageService, AuditService

- Create ResponseInterceptor (standard { data, meta, success } format) + GlobalExceptionFilter

- Set up EventEmitter2 module for internal events

✅ Deliverables: NestJS project, complete Prisma schema, SharedModule with PushService, VAPID keys configured

### Week 2: Auth Module + EmailService + PushService

- Auth module: register (all roles), login, logout, refresh token rotation (Redis blacklist), password reset

- Email verification flow: on register → send verification link via EmailService

- Fully implement EmailService: Nodemailer transport, Handlebars templates for all 15+ email types

- Fully implement PushService: sendPush, subscribePush, unsubscribePush with web-push.sendNotification

- POST /auth/me: return user + permissions array for admin users

- JWT strategy: access token 15min, refresh token 7d in Redis, refresh rotation on use

- Global JwtAuthGuard + @Public() decorator

✅ Deliverables: Complete auth system, EmailService with all templates, PushService with VAPID, JWT guards

### Week 3: Users, StorageService & KYC

- Users module: profile CRUD, address CRUD

- Implement StorageService fully: uploadFile (S3/MinIO SDK), deleteFile, generatePresignedUrl

- Profile image upload: resize to 256x256 WebP via sharp before upload

- KYC document upload: accept image/pdf, store via StorageService, set status PENDING, trigger notification to admin

- @nestjs/throttler rate limiting — global 100 req/15min, stricter on auth endpoints (10/15min)

- @CurrentUser() decorator

✅ Deliverables: Users CRUD, StorageService, profile image upload, KYC upload, rate limiting

### Week 4: RBAC, Admin Permissions, Seeds & Redis

- Implement RolesGuard + @Roles(Role.VENDOR) decorator

- Implement AdminPermissionsGuard + @RequirePermission('permission:string') decorator

- SubscriptionGuard: checks plan active + enforces productLimit, team limit

- Seed: categories (hierarchical), subscription plan configs, AdminRole enum values, sample pool products

- Fully implement CacheService: get/set/del/invalidatePattern with ioredis

- Swagger: @ApiTags, @ApiOperation, @ApiBearerAuth on all controllers

- Configure CORS for all subdomains in main.ts

✅ Deliverables: RBAC + AdminPermissionsGuard + SubscriptionGuard, seed data, Redis cache, Swagger

## Phase 2 — Core Commerce (Month 2)

### Week 5: Products, Categories & Background Sync

- Products module: CRUD, image multi-upload via StorageService, variants, SubscriptionGuard on create

- Categories module: hierarchical tree (parentId), CRUD, cache with CacheService 30min TTL

- Product listing: filter, sort, paginate — cache 5min, invalidate on product change

- POST /api/v1/sync/cart + POST /api/v1/sync/wishlist endpoints for Serwist offline background sync replay

- Product cache invalidation via CacheService.invalidatePattern('products:*') on product changes

✅ Deliverables: Products + variants + categories, Background Sync endpoints for Serwist, cache invalidation

### Week 6: Store Module & Vendor Onboarding

- Store module: create store, update settings, branding upload (logo/banner via StorageService)

- Store public profile endpoint: GET /stores/:slug — cached 30min

- Store analytics: total products, total orders, revenue summary

- Vendor onboarding completion check: hasStore + hasProduct + hasBankDetails → isReadyToSell flag

- Admin: list pending stores for verification

✅ Deliverables: Store CRUD, branding upload, public profile, onboarding readiness check

### Week 7: Cart Module

- Cart module: add item (stock check), update quantity, remove item, clear cart

- Guest cart: sessionId cookie, stored in Redis with 24h TTL

- Authenticated cart: PostgreSQL + Redis sync

- Cart merge on login: merge Redis guest cart into DB user cart

- Cart total: subtotal + shipping estimate, inventory validation per item

- Handle background sync payload: POST /sync/cart processes queued offline operations

✅ Deliverables: Cart CRUD, guest cart, cart merge, totals, background sync handler

### Week 8: Orders Module

- Orders module: create from cart (validate stock, calculate totals) → initialize payment → create Escrow record (HELD)

- Status machine: PENDING → CONFIRMED → PROCESSING → SHIPPED → DELIVERED → CANCELLED

- On order CREATED: EventEmitter.emit('order.created') → EmailService (buyer confirmation) + PushService (vendor 'New Order!') + NotificationService

- On status change: EmailService (buyer update) + PushService (buyer update) + NotificationService

- Order cancellation: validate state + initiate refund if paid

- Buyer order list, vendor incoming orders with filters

✅ Deliverables: Order creation with push notification to vendor, status machine with push + email, cancellation

## Phase 3 — Subscriptions, Credits & Ads (Month 3)

### Week 9: Subscriptions Module

- Subscriptions module: subscribe, upgrade (prorated billing), downgrade (at renewal), cancel, renew

- On paid plan subscribe: PaymentService.initialize → webhook updates status to ACTIVE → PushService to vendor (subscription active)

- Plan limit enforcement via SubscriptionGuard on product CRUD endpoints

- Cron (daily): subscriptions expiring in 7 days → EmailService + PushService to vendor

- Cron (daily): expired subscriptions → downgrade to Starter + EmailService + PushService

✅ Deliverables: Full subscription lifecycle with push notifications, prorated billing, expiry crons

### Week 10: KwikCoins Credit System

- Credits module: balance, transactions, purchase, milestone tracking

- On paid plan register: EventEmitter.emit('subscription.activated') → listener awards registration bonus + PushService (milestone earned)

- Credit deduction: atomic Prisma transaction (check balance + deduct + record CoinTransaction)

- Credit purchase: PaymentService.initialize → on webhook credit balance

- Milestone progress API: query counts, return progress + claimable

- Milestone claim: validate not claimed + credit coins + PushService notification

✅ Deliverables: KwikCoins balance, milestone system with push notifications, atomic deductions

### Week 11: Advertising Module

- Ads module: campaign CRUD, budget validation (KwikCoins balance check + deduct on create)

- Ad placement service: determines which ads appear by type, budget remaining, active dates — consumed by Products listing

- Daily impression tracking: AdImpression upsert per campaign per day

- Campaign analytics: impressions, clicks, CTR, conversions, spend breakdown

- Cron: pause campaigns with 0 remaining budget; expire past endDate

✅ Deliverables: Campaign CRUD, placement service, impression tracking, budget crons

### Week 12: Milestone & Referral System

- EventEmitter listeners: product.created → first-product milestone; order.delivered → first-sale milestone

- Referral tracking: unique code per vendor, on referral signup → award 30 coins via PushService notification

- Admin credit adjustment endpoint with AuditService logging

- Complete email template implementations for all milestone and credit events

✅ Deliverables: Event-driven milestones, referrals with push, admin credit management

## Phase 4 — Pool, Payments & Escrow (Month 4)

### Week 13: Pool Module

- Pool module: list (paginated, filtered), detail, add-to-store (create StorePoolProduct with markup)

- Pool product order routing: on StorePoolProduct sale → create sub-order record linked to pool supplier

- Pool inventory sync: pool product stock change → update all StorePoolProduct stock

- Pool earnings: vendor earns retailPrice - wholesalePrice, recorded in Commission with source=POOL

✅ Deliverables: Pool CRUD, add-to-store, order routing, inventory sync, earnings

### Week 14: Commission Module

- Commission service: on order DELIVERED → calculate platform fee (tiered by subscription plan) + vendor earnings

- Commission rates: Starter 15%, Growth 12%, Pro 10%, Scale 8% — stored in config, configurable by admin

- Commission record creation → credit Wallet.pendingBalance

- On escrow release → move pendingBalance to availableBalance

- Commission reports: per vendor, per period, by source (direct/pool/referral)

✅ Deliverables: Commission calculation by plan tier, wallet crediting on escrow release, reports

### Week 15: Payments Module

- Payments module: PaymentService fully implemented (Paystack + Flutterwave SDKs)

- POST /payments/webhooks/paystack: verify HMAC-SHA512 signature → update Payment entity → emit payment.confirmed event

- POST /payments/webhooks/flutterwave: verify hash → same update logic

- payment.confirmed event listener: routes to correct handler (order payment, subscription payment, credit purchase payment)

- Refund: PaymentService.processRefund → record refund in payments table → PushService to buyer (refund initiated)

- Card tokenization: save Paystack authorization_code for recurring subscription billing

✅ Deliverables: Paystack + Flutterwave webhooks, event-driven payment routing, refunds, tokenization

### Week 16: Escrow + Wallet

- Escrow module: create (HELD) on order payment, auto-release (48h after DELIVERED) via cron

- Cron (hourly): find DELIVERED orders with escrow older than 48h → release → move to wallet pendingBalance → PushService to vendor

- Dispute: buyer raises dispute → escrow → DISPUTED → halt release → alert admin via NotificationService

- Wallet: availableBalance display, withdrawal request, payout via PaymentService

- On withdrawal processed: PushService to vendor + EmailService

✅ Deliverables: Escrow with auto-release cron + push, wallet withdrawals with push + email

## Phase 5 — Admin, Riders, Search & Launch (Month 5)

### Week 17: Admin Module — Full Implementation

- Admin module: user management, statistics, KYC review, sub-admin management

- Sub-admin management: create (with email invite), update permissions, deactivate — all logged via AuditService

- POST /admin/staff: create sub-admin → send invite email with temp password via EmailService

- KYC review: approve → EmailService + PushService to vendor; reject → same with reason

- Platform stats aggregation: GMV, active vendors, daily orders, revenue — Redis cache 1hr

- Dispute resolution: resolve with escrow action (release vendor share, refund buyer, or split)

✅ Deliverables: Full admin module, sub-admin creation + permissions, KYC with push, dispute resolution

### Week 18: Riders Module + WebSocket Gateway

- Riders module: availability toggle, delivery assignment, status tracking, earnings

- Assignment: find available rider in same city/area, assign delivery → PushService to rider (new delivery)

- Status machine: ASSIGNED → ACCEPTED → PICKED_UP → IN_TRANSIT → DELIVERED

- On DELIVERED: PushService to buyer (order delivered) + trigger escrow auto-release check

- WebSocket NotificationsGateway: authenticate on connect, join room by userId, emit ORDER_UPDATE, RIDER_LOCATION, NEW_NOTIFICATION

- Proof upload: React Dropzone camera → StorageService, required for DELIVERED transition

- Rider earnings: per-delivery fee + weekly payout summary

✅ Deliverables: Riders, WebSocket gateway, delivery push notifications, proof upload, buyer delivery push

### Week 19: Search Module + Notification REST + Email Templates

- Search module: Elasticsearch client, product index mapping with analyzers

- Seed indexer: run once to index all active products

- EventEmitter listener: product.created/updated/deleted → index/update/delete Elasticsearch document

- GET /search/products?q=: full-text across name, description, category, brand with boost scores

- GET /search/suggestions?q=: Elasticsearch suggest API for autocomplete

- Complete all remaining email templates: withdrawal-processed, admin-alert, referral-bonus, flash-deal-live

- Notifications REST: all 7 endpoints including push subscribe/unsubscribe + vapid key

✅ Deliverables: Elasticsearch search + autocomplete, all email templates complete, notifications REST API

### Week 20: Testing, Security & Staging Deployment

- Jest unit tests: all services (mock Prisma, mock web-push, mock S3, mock SendGrid)

- Supertest E2E: registration, login, create order (triggers email + push), subscribe to plan, purchase credits, sub-admin create

- Test push notification flow: subscribe endpoint → trigger order.created → verify PushService.sendPush called with correct payload

- Security: Helmet headers, CORS verification, SQL injection check (Prisma parameterized), JWT secret in vault

- DB indexes: add on order.status, product.categoryId, cart.userId, notification.userId, push_subscriptions.userId

- Configure all production env vars: DATABASE_URL, REDIS_URL, S3 creds, Paystack/Flutterwave keys, SendGrid key, VAPID keys

- Deploy to staging (Railway/Render): migrate, seed, smoke test all critical endpoints + push notification delivery

✅ Deliverables: Unit + E2E tests (including push), security hardening, DB indexes, staging deploy, push smoke test

## 8.6 Timeline Summary

| Phase | Month | Key Deliverables |
| --- | --- | --- |
| Phase 1: Foundation | Month 1 | NestJS + Prisma schema + PushService (VAPID) + EmailService + AdminPermissions schema + SharedModule |
| Phase 2: Core Commerce | Month 2 | Products + Categories + Store + Cart + Orders with push notification to vendor on new order + Serwist background sync endpoints |
| Phase 3: Subscriptions & Credits | Month 3 | Subscriptions + billing crons + push, KwikCoins + milestones + push, Ads module |
| Phase 4: Pool, Payments & Escrow | Month 4 | Pool + commission tiers + Payments (webhooks) + Escrow auto-release with push + Wallet withdrawals |
| Phase 5: Admin, Riders & Launch | Month 5 | Admin + sub-admin permissions + KYC with push + Riders + WebSocket + Elasticsearch + all email templates + staging deploy |

# 9. Immediate Next Steps (Week 1 Actions)

- cd apps && nest new api --package-manager pnpm

- npm install --save-dev prisma && npx prisma init — configure DATABASE_URL in .env

- Define complete schema.prisma with all entities (Section 4) — include PushSubscription, AdminPermission

- npx prisma migrate dev --name init

- npm install web-push && node -e "const wp=require('web-push'); const keys=wp.generateVAPIDKeys(); console.log(JSON.stringify(keys))" — save keys to .env

- Install SharedModule deps: @nestjs/config, ioredis, @aws-sdk/client-s3, nodemailer, @sendgrid/mail, @nestjs/event-emitter, @nestjs/schedule

- Create SharedModule exporting all 7 services — import globally in AppModule

- Configure Swagger in main.ts, Helmet, global CORS for subdomains

- Create GlobalExceptionFilter and ResponseInterceptor

- Configure test environment: Jest unit + Supertest E2E setup

Backend v5 adds full Web Push support via web-push for both buyer and vendor PWAs, a granular Super Admin permission system for sub-admin access control, and Serwist background sync endpoints. Combined with 7 reusable shared services, this backend serves all 4 apps with zero duplication.