KWIKSELLER

Africa's Most Powerful Commerce Operating System

FRONTEND IMPLEMENTATION BLUEPRINT

VERSION 6.0  •  Next.js 16.1 + Turborepo + pnpm  •  Serwist PWA  •  3 Dashboards + 2 PWAs  •  5-Month Timeline

# 1. Portal Architecture — 3 Dashboards + 2 PWAs

KWIKSELLER has three distinct user-facing dashboards and two installable PWAs. The Rider App is a separate lightweight app but NOT a PWA in v1 — it is a mobile-optimized Next.js 16 web app. The two PWAs are the Marketplace (buyers install it to shop) and the Vendor Dashboard (vendors install it to manage their store on the go).

🏗 Architecture Clarification: 3 Dashboards: (1) Marketplace — public buyers. (2) Vendor Dashboard — sellers. (3) Super Admin Panel — KwikSeller staff with granular role-based access control. The Rider App is a 4th separate app but a targeted mobile web app, not a PWA in v1.

## 1.1 Apps Overview

| App | URL | Users | PWA? | Type |
| --- | --- | --- | --- | --- |
| Marketplace | app.kwikseller.com | Public buyers, guests | YES — installable, offline-capable | Next.js 16.1 PWA |
| Vendor Dashboard | vendor.kwikseller.com | Vendors (all tiers) | YES — installable, offline-ready | Next.js 16.1 PWA |
| Super Admin Panel | admin.kwikseller.com | KwikSeller staff (Super Admin + Sub-Admins) | No — internal tool, desktop-first | Next.js 16.1 Web App |
| Rider App | rider.kwikseller.com | Delivery riders | No in v1 — mobile-optimized web | Next.js 16.1 Mobile Web |

## 1.2 Super Admin Role Hierarchy

The Super Admin is the KwikSeller owner/CEO account. They can create Sub-Admin accounts and assign each one specific permission sets. This replaces the flat 'Admin' role from v5.

| Role | Who | What They Can Access |
| --- | --- | --- |
| Super Admin | KwikSeller founders/owners only | Everything — full platform control, can create/delete sub-admins, access all features, view all data, change system config |
| Sub-Admin: Finance | Finance team members | Payments, withdrawals, escrow releases, commission reports, refunds, transaction history |
| Sub-Admin: Vendor Support | Vendor support agents | Vendor accounts, store management, KYC review/approval, subscription issues, vendor disputes |
| Sub-Admin: Operations | Operations team | Order management, rider assignments, delivery tracking, logistics oversight |
| Sub-Admin: Marketing | Marketing team | Ad campaign approval, pool product management, promotional banners, featured vendor slots |
| Sub-Admin: Content | Content moderators | Product listing review/moderation, category management, product approvals/rejections |

🔐 Permission Enforcement: Every admin route is guarded by both role check AND permission check. Super Admin bypasses all guards. Sub-admins only see nav items they have permission for. Attempting a URL they lack access to redirects to a 403 page. Permission sets are stored in DB and editable by Super Admin only.

# 2. Monorepo Structure (Turborepo + pnpm)

Initialize with: bunx create-turbo@latest — select pnpm as package manager. This creates the workspace. Then scaffold each app and package manually or via create-next-app inside the apps/ directory.

| Package / App | Path | Type | Description |
| --- | --- | --- | --- |
| @kwikseller/marketplace | apps/marketplace | Next.js 16.1 PWA | Public marketplace + buyer portal (app.kwikseller.com) |
| @kwikseller/vendor | apps/vendor | Next.js 16.1 PWA | Vendor store management dashboard (vendor.kwikseller.com) |
| @kwikseller/admin | apps/admin | Next.js 16.1 App | Super Admin + Sub-Admin panel (admin.kwikseller.com) |
| @kwikseller/rider | apps/rider | Next.js 16.1 Mobile | Rider delivery app — mobile-optimized (rider.kwikseller.com) |
| @kwikseller/ui | packages/ui | Shared Library | All reusable components — exported, used in all 4 apps |
| @kwikseller/design-tokens | packages/design-tokens | Shared Library | Tailwind theme, CSS variables, colors, typography, spacing |
| @kwikseller/types | packages/types | Shared Library | TypeScript interfaces for all domains (User, Order, Product, etc.) |
| @kwikseller/utils | packages/utils | Shared Library | Formatters, validators, custom hooks (useAuth, useCart, usePWA) |
| @kwikseller/config | packages/config | Shared Library | Shared ESLint, tsconfig, Prettier, Tailwind base config |
| @kwikseller/api-client | packages/api-client | Shared Library | Typed Axios instance + React Query hooks — same in every app |

# 3. Library & Framework Stack

✅ Version Update: All blueprints now use Next.js 16.1 (latest stable as of Dec 2025). next-pwa is deprecated and does NOT support Turbopack. Use @serwist/next instead — it is the official Workbox fork, works natively with Next.js 16 + Turbopack.

## 3.1 Core Framework

| Library | Version | Purpose | Scope |
| --- | --- | --- | --- |
| Next.js | 16.1.x | React framework — App Router, RSC, Cache Components, proxy.ts (replaces middleware.ts), Turbopack stable | All apps |
| React | 19.x | UI rendering, concurrent features, Server Components | All apps |
| TypeScript | 5.x | Strict type safety across all packages | All packages |
| Turborepo | latest | Monorepo build orchestration with file system caching | Root |
| pnpm | 9.x | Fast, disk-efficient package manager | Root |

## 3.2 PWA — Progressive Web App (Marketplace + Vendor Dashboard)

⚠ Critical Library Choice: Do NOT use next-pwa or @ducanh2912/next-pwa — both require webpack and are incompatible with Next.js 16's default Turbopack bundler. Use @serwist/next (Serwist) — the officially recommended PWA solution for Next.js 16.

| Library | Version | Purpose | Applied To |
| --- | --- | --- | --- |
| @serwist/next | 9.x | PWA service worker integration for Next.js 16 + Turbopack. Wraps next.config.ts with withSerwist HOC. Handles precaching, runtime caching, offline fallbacks. | apps/marketplace, apps/vendor |
| @serwist/sw | 9.x | Service worker implementation — defines caching strategies (StaleWhileRevalidate, CacheFirst, NetworkFirst) | apps/marketplace, apps/vendor (sw.ts) |
| idb | 8.x | IndexedDB wrapper for offline data storage — cart persistence, draft orders, pending sync queue | apps/marketplace, apps/vendor |
| web-push (backend) | latest | Server-side Web Push Notifications — installed in NestJS API for order updates, delivery alerts, promo pushes | apps/api (backend) |

## 3.2.1 PWA Feature Scope per App

| PWA Feature | Marketplace (Buyer) | Vendor Dashboard |
| --- | --- | --- |
| Installable to home screen | YES — primary install prompt shown after 2nd visit | YES — shown on first login |
| Offline product browsing | YES — last 50 viewed products cached (CacheFirst) | YES — products list + dashboard stats cached |
| Offline cart (IndexedDB) | YES — cart saved locally, syncs on reconnect | YES — draft orders saved locally |
| Push Notifications | YES — order status updates, flash sale alerts, delivery ETA | YES — new orders, payment received, low stock alerts |
| Background Sync | YES — wishlist adds and cart updates queue when offline | YES — product edits queue when offline |
| Add to Home Screen prompt | Custom in-app install banner (usePWA hook) | Custom install banner in vendor onboarding |
| app/manifest.ts | name: KwikSeller, short_name: KwikSeller, theme_color: #1A56DB, display: standalone | name: KwikSeller Vendor, short_name: KwikSeller Biz, display: standalone |
| Offline fallback page | Branded offline page with cached product list | Branded offline page with cached dashboard |
| Service worker strategy | StaleWhileRevalidate for API, CacheFirst for static assets | NetworkFirst for dashboard data, CacheFirst for static |

## 3.2.2 Serwist Setup (Both PWA Apps)

Each PWA app has this minimal setup. Serwist handles all caching automatically based on sw.ts config:

- next.config.ts: wrap with withSerwist({ swSrc: 'src/sw.ts', swDest: 'public/sw.js', disable: process.env.NODE_ENV === 'development' })

- src/sw.ts: import defaultCache from '@serwist/next/worker'; import { installSerwist } from '@serwist/sw'; installSerwist({ precacheEntries: self.__SW_MANIFEST, skipWaiting: true, clientsClaim: true, runtimeCaching: defaultCache })

- app/manifest.ts: Next.js 16 native manifest — export default satisfies MetadataRoute.Manifest — no extra package needed

- usePWA hook (in @kwikseller/utils): exposes isInstalled, canInstall, promptInstall — handles beforeinstallprompt event

- Push subscription: useNotificationPermission hook requests permission + registers push subscription with backend /api/v1/notifications/subscribe

## 3.3 UI & Styling

| Library | Version | Purpose | Scope |
| --- | --- | --- | --- |
| Tailwind CSS | 4.x | Utility-first CSS — primary styling. All components use only Tailwind classes. | All apps + @kwikseller/ui |
| shadcn/ui | latest | Accessible component primitives (Dialog, Sheet, DropdownMenu, Tooltip, etc.) built on Radix UI. Lives in @kwikseller/ui and re-exported. | @kwikseller/ui |
| Radix UI Primitives | latest | Underlying accessible headless primitives (included via shadcn) | @kwikseller/ui |
| Lucide React | latest | Icon library — consistent across all apps | @kwikseller/ui |
| class-variance-authority (CVA) | latest | Variant-based component styling (Button variants, Alert types, etc.) | @kwikseller/ui |
| clsx + tailwind-merge | latest | Conditional classname merging + Tailwind conflict resolver | @kwikseller/ui, all apps |
| Geist (next/font) | built-in | Vercel's Geist font via next/font — zero layout shift, auto-optimized | All apps |
| Framer Motion | 11.x | Page transitions, micro-interactions, loading animations | All apps |
| Embla Carousel | 8.x | Lightweight carousel — product images, category slider, related products | Marketplace, Vendor |

## 3.4 Data Fetching & State Management

| Library | Version | Purpose | Scope |
| --- | --- | --- | --- |
| TanStack Query (React Query) | v5.x | Server state — all API calls, caching, refetching, optimistic updates, invalidation. Primary data layer. | @kwikseller/api-client + all apps |
| Zustand | 5.x | Client state — cart, UI preferences, notification count, auth session, PWA install state | All apps |
| Axios | 1.x | HTTP client, wrapped in @kwikseller/api-client with JWT interceptors, retry logic, error normalization | @kwikseller/api-client |
| React Hook Form | 7.x | Performant form state — used in every form across all dashboards | All apps |
| Zod | 3.x | Schema validation — form DTOs, API response parsing, type inference. Shared in @kwikseller/types. | @kwikseller/types + all apps |
| @hookform/resolvers | 3.x | Connects Zod schemas to React Hook Form resolver | All apps |

## 3.5 Data Visualization & Tables

| Library | Purpose | Scope |
| --- | --- | --- |
| Recharts 2.x | Revenue charts, analytics graphs, KwikCoins usage, campaign performance — SVG-based, React-native | Vendor, Admin |
| TanStack Table v8 | Headless, feature-rich tables — sorting, filtering, pagination, column visibility — for products, orders, users, transactions | Vendor, Admin |
| react-day-picker 9.x | Date range picker for analytics filters, campaign scheduling, billing history filters | Vendor, Admin |

## 3.6 Real-time & Media

| Library | Purpose | Scope |
| --- | --- | --- |
| Socket.io-client 4.x | WebSocket connections — real-time order updates, rider location tracking, live notifications, admin alerts | Marketplace, Vendor, Rider, Admin |
| React Dropzone 14.x | File/image upload zones for product images, store branding, KYC documents, delivery proof photos | Vendor, Admin, Rider |
| react-image-crop 11.x | Client-side image cropping — profile pictures, store logos, store banners | All apps |
| next/image (built-in) | Optimized lazy image loading with AVIF/WebP support and CDN integration | All apps |

## 3.7 Payment UI

| Library | Purpose | Scope |
| --- | --- | --- |
| @paystack/inline-js (React wrapper) | Paystack payment modal — checkout, subscription billing, KwikCoins purchases, vendor withdrawals | Marketplace, Vendor |
| flutterwave-react-v3 | Flutterwave payment modal — fallback gateway for buyers/vendors | Marketplace, Vendor |

## 3.8 Developer Experience & Testing

| Library | Purpose | Scope |
| --- | --- | --- |
| Storybook 8.x | Component documentation and visual testing for @kwikseller/ui — every component has a story | @kwikseller/ui |
| Vitest 2.x | Unit and component tests — replaces Jest, works natively with Vite/Turbopack | All packages |
| Playwright 1.x | End-to-end tests — full user journeys across all 4 apps | All apps |
| ESLint + Prettier | Unified code style via @kwikseller/config — shared across all packages | All packages |
| Husky + lint-staged | Pre-commit: lint + format + type-check on changed files only | Root |
| @next/bundle-analyzer | Bundle size visualization — run before each release | All apps |
| next upgrade CLI | Next.js 16 built-in upgrade command: npx next upgrade to keep Next.js + React deps in sync | All apps |

# 4. Shared UI Component System (@kwikseller/ui)

Every component is built ONCE in @kwikseller/ui and imported by any app that needs it. The vendor dashboard, marketplace, admin panel, and rider app all share the same button, modal, table, form inputs, and card primitives. Zero reimplementation across apps.

## 4.1 Component Library

| Category | Components | Used In |
| --- | --- | --- |
| Layout | AppShell, PageContainer, DashboardGrid, SplitPanel, SectionHeader, Divider | All apps |
| Navigation | TopNav, Sidebar, MobileBottomNav, Breadcrumb, TabNav, StepIndicator, CommandPalette | All apps |
| Forms | Input, Textarea, Select, MultiSelect, Checkbox, Radio, Switch, DatePicker, DateRangePicker, FileUpload, CropModal, PhoneInput | All apps |
| Buttons | Button (xs/sm/md/lg, all variants), IconButton, ButtonGroup, LoadingButton, FAB | All apps |
| Data Display | DataTable (TanStack), StatsCard, MetricCard, KPIBadge, Timeline, Badge, EmptyState, Avatar, AvatarGroup | All dashboards |
| Feedback | Toast (Sonner), Alert, Banner, Skeleton (per component), Spinner, ProgressBar, ErrorBoundary, OfflineBanner | All apps |
| Overlays | Modal, Sheet (side drawer), Popover, Tooltip, ConfirmDialog, AlertDialog | All apps |
| Commerce | ProductCard, CartDrawer, PriceTag, StockBadge, RatingStars, OrderStatusBadge, OrderTimeline, DeliveryTracker | Marketplace, Vendor |
| Charts | RevenueChart, BarChart, DonutChart, AreaChart, MiniSparkline (all wrapping Recharts) | Vendor, Admin |
| Subscriptions | PlanCard, FeatureList, UsageBar, BillingBadge, PlanComparisonTable | Vendor |
| KwikCoins | CoinBalance, CoinTransactionRow, MilestoneCard, MilestoneProgressBar | Vendor |
| Admin | PermissionToggle, RoleBadge, AdminActionMenu, KYCReviewCard, DisputeCard | Admin only |
| PWA | InstallBanner, OfflineBanner, PushPermissionRequest, UpdatePrompt | Marketplace, Vendor |

## 4.2 Component Principles

- All components accept className prop for Tailwind overrides — never hardcode colors

- All interactive components are keyboard-accessible (WCAG 2.1 AA) — radix primitives ensure this

- Dark/light mode via CSS variables in @kwikseller/design-tokens — dark: Tailwind variant

- Every component documented in Storybook with usage, props, and variants

- Compound component pattern for complex widgets (DataTable, Modal, AppShell)

- PWA-specific: OfflineBanner shows automatically when navigator.onLine = false — used in Marketplace + Vendor

# 5. Development Phases & Timeline (5 Months)

🔄 What Changed in v6: (1) Next.js 16.1 replaces 15. (2) @serwist/next replaces next-pwa for PWA. (3) proxy.ts replaces middleware.ts for subdomain routing. (4) 3 dashboards clarified: Marketplace, Vendor, Super Admin. (5) Super Admin permission system added in Month 1 schema and Month 5 UI. (6) PWA setup (manifest + service worker) added to Week 1 for Marketplace and Week 4 for Vendor. (7) Rider app is mobile-optimized Next.js — not a PWA in v1.

## 5.1 Phase 1 — Foundation: Monorepo, Auth & Layout (Month 1)

Goal: Monorepo live, all apps scaffolded, shared packages built, layout components complete, auth system end-to-end (backend first, frontend second), PWA manifest added to Marketplace from Day 1.

### Week 1: Monorepo Setup & Scaffolding

- Run: bunx create-turbo@latest — select pnpm — name workspace kwikseller

- Scaffold apps: marketplace, vendor, admin, rider using create-next-app@latest (Next.js 16.1) inside apps/

- Create packages: @kwikseller/ui, @kwikseller/types, @kwikseller/utils, @kwikseller/api-client, @kwikseller/design-tokens, @kwikseller/config

- Configure pnpm-workspace.yaml, turborepo pipeline (turbo.json): dev, build, lint, test tasks

- Set up @kwikseller/config: shared ESLint (eslint.config.mjs), Prettier, tsconfig base

- Install Tailwind 4, shadcn/ui, Lucide, CVA, clsx, tailwind-merge in @kwikseller/ui

- Add @serwist/next + @serwist/sw to apps/marketplace: create app/manifest.ts, src/sw.ts, configure next.config.ts with withSerwist

- Backend: Initialize NestJS in apps/api — configure Prisma schema (users, stores, subscriptions, permissions, admin_roles)

- Set up Husky pre-commit, lint-staged, Vitest, Playwright

✅ Deliverables: Monorepo scaffolded, all apps created, shared packages, Serwist PWA on Marketplace, backend schema

### Week 2: Core Layout System (Reusable Across All 4 Apps)

- Build AppShell component: configurable TopNav + Sidebar + main content + Footer slots — works in all 4 apps

- Build TopNav: logo slot, global search slot, notification bell with unread count badge, user avatar menu

- Build Sidebar: collapsible (icon-only mode), nested menu support, active route highlighting

- Build MobileBottomNav: 5-tab bottom nav for Marketplace mobile + Rider app

- Build Breadcrumb, PageHeader, SectionHeader, PageContainer, Divider

- Build Skeleton loaders (per-component, not global), Spinner, ErrorBoundary, EmptyState, OfflineBanner (auto-shows on offline)

- Add all layout components to Storybook

- Configure proxy.ts (replaces middleware.ts in Next.js 16) in each app for subdomain routing

- Backend: Implement Auth module — JWT, register (BUYER/VENDOR/RIDER/ADMIN), login, refresh, password reset, EmailService

✅ Deliverables: Complete layout system in @kwikseller/ui, proxy.ts subdomain routing, auth backend complete

### Week 3: Authentication UI — All 3 Dashboards

- Build Login page — one shared component, branded per portal via props (logo, color, redirect)

- Build Register page: BUYER flow (simple) vs VENDOR flow (extra store intent fields)

- Build Forgot Password + Reset Password pages

- Create AuthContext + useAuth hook in @kwikseller/utils (handles token storage, refresh, logout)

- Build ProtectedRoute: client-side auth guard, role-based redirect (buyers → /, vendors → /dashboard, admins → /admin)

- Build Admin Login page: separate from buyer/vendor — shows Super Admin badge

- Connect all auth pages to backend via @kwikseller/api-client React Query mutations

- Backend: Users module — profile CRUD, StorageService (S3/MinIO), address management, rate limiting

✅ Deliverables: Auth pages for all 3 dashboards, AuthContext, ProtectedRoute, role-based redirect

### Week 4: Vendor Onboarding, Dashboard Shell & Vendor PWA

- Build Vendor onboarding wizard: store name → category → branding (logo/banner upload) → bank details → subscription plan (4 steps)

- Build DashboardGrid: widget grid system with StatsCard, MetricCard, KPIBadge components

- Build User Profile pages: personal info, password change, notification preferences, saved addresses

- Add @serwist/next to apps/vendor: create app/manifest.ts (name: KwikSeller Vendor, standalone), src/sw.ts with NetworkFirst strategy for dashboard data

- Build usePWA hook (@kwikseller/utils): isInstalled, canInstall, promptInstall — handles beforeinstallprompt

- Build InstallBanner component (@kwikseller/ui) — shown in Marketplace after 2nd visit + in Vendor onboarding step 4

- Build PushPermissionRequest component — asks for push notification permission on first login

- Backend: RBAC, SubscriptionGuard, AdminPermissionsGuard, seed data (categories, plans, admin roles), Redis cache, Swagger

✅ Deliverables: Vendor onboarding, dashboard shell, Vendor PWA (manifest + sw), usePWA hook, InstallBanner, push permission UI

## 5.2 Phase 2 — Core Commerce: Marketplace & Cart (Month 2)

Goal: Marketplace fully functional end-to-end — buyers can browse, search, view products, add to cart, and checkout. Cart data persists offline via IndexedDB.

### Week 5: Marketplace Homepage & Product Catalog

- Build Marketplace homepage: hero banner, featured products (from ads), category grid, promotions, trending section

- Build ProductCard component (@kwikseller/ui): image, title, price (PriceTag), vendor, RatingStars, add-to-cart button

- Build product grid + list view toggle (Zustand preference persisted)

- Build category mega-menu (desktop) + slide-out drawer (mobile)

- Build FilterSidebar: price range slider, category checkboxes, rating filter, stock filter — shared to @kwikseller/ui

- Build Pagination + infinite scroll (Intersection Observer) — shared to @kwikseller/ui

- Implement cart offline persistence: on CartContext init, load from IndexedDB (idb) if offline, sync to backend on reconnect

- Backend: Products module — CRUD, variants, categories, subscription limit enforcement, CacheService

✅ Deliverables: Marketplace homepage, ProductCard (shared), FilterSidebar (shared), Pagination (shared), offline cart (IndexedDB)

### Week 6: Product Detail, Store Pages & Reviews

- Build Product Detail page: image gallery (Embla Carousel with zoom), variant selector (size/color grid), qty selector, add-to-cart

- Build RatingStars component (@kwikseller/ui) + ReviewCard component

- Build product reviews section with star distribution bar chart (Recharts)

- Build Related Products carousel (Embla)

- Build Vendor Store page: store header/branding, product grid filtered by vendor, store info

- Backend: Store module — settings, branding, analytics, onboarding backend

✅ Deliverables: Product detail page, variant selector, vendor store page, RatingStars (shared), reviews

### Week 7: Shopping Cart, Wishlist & Offline Sync

- Build CartDrawer (@kwikseller/ui): slide-out sheet with cart items, qty controls, remove, subtotal, checkout CTA

- Build CartItem with PriceTag and StockBadge components

- Build Wishlist page + WishlistButton (heart toggle, persisted in Zustand + IndexedDB)

- Build CartContext + useCart hook (@kwikseller/utils)

- Implement background sync for cart: when offline, cart actions queued in IndexedDB; sync fired when online via Serwist background sync

- Build OfflineBanner component: auto-shows when navigator.onLine false, auto-hides on reconnect, shows sync progress

- Backend: Cart module — add/update/remove, guest cart (Redis), cart merge, totals

✅ Deliverables: CartDrawer (shared), CartContext, Wishlist, OfflineBanner (shared), offline background sync

### Week 8: Checkout Flow & Order Confirmation

- Build Checkout page: multi-step wizard (Shipping → Delivery Options → Payment → Review)

- Build ShippingAddressForm with Zod + React Hook Form validation, saved addresses support

- Build DeliveryOptionsSelector: Standard, Express, Pickup (visual card selection)

- Build PaymentMethodSelector: Paystack + Flutterwave integrate inline

- Build OrderSummary sidebar (@kwikseller/ui) — reused in checkout + order detail

- Build Order Confirmation page with order number, DeliveryTracker preview, push notification opt-in prompt

- Backend: Orders module — creation, stock deduction, status machine, EmailService notifications

✅ Deliverables: Full checkout, OrderSummary (shared), order confirmation, push opt-in, backend orders

## 5.3 Phase 3 — Subscriptions, Credits & Product Management (Month 3)

### Week 9: Subscription Plans UI

- Build PlanCard (@kwikseller/ui): plan name, price, feature list, CTA, highlighted recommended plan

- Build PlanComparisonTable (@kwikseller/ui): full feature comparison, responsive scroll on mobile

- Build Subscription Plans page with upgrade/downgrade flow

- Build UsageBar (@kwikseller/ui): products used vs limit, team members — reusable in any dashboard

- Build Subscription Status widget for vendor dashboard home

- Build cancellation modal with ConfirmDialog

- Backend: Subscriptions module — plan management, prorated billing, auto-renewal cron jobs, limit enforcement

✅ Deliverables: PlanCard + PlanComparisonTable + UsageBar (shared), subscription flow, backend subscriptions

### Week 10: Billing, Payments & KwikCoins Purchase

- Build Billing History page with DataTable (TanStack) + invoice download

- Build Payment Methods page: list saved cards, AddPaymentMethodModal

- Integrate @paystack/inline-js and flutterwave-react-v3 for subscription + credit payments

- Build Invoice Detail page with PDF download button

- Build CoinBalance component (@kwikseller/ui) — large balance display with trend arrow

- Build Purchase Credits page with credit package cards

- Backend: Credits module — balance, transactions, purchases, deductions, registration bonuses

✅ Deliverables: Billing history, payment methods, payment gateways integrated, CoinBalance (shared), credit purchase

### Week 11: KwikCoins Dashboard & Milestones

- Build KwikCoins dashboard page: CoinBalance, quick-buy shortcut, transaction DataTable

- Build MilestoneCard (@kwikseller/ui): milestone name, description, progress bar, reward coins, claim button

- Build Milestones page with milestone grid, completed + locked states

- Build Referral section: referral link copy, referred users count, coins earned from referrals

- Backend: Ads module — campaign creation, scheduling, placement, analytics

✅ Deliverables: KwikCoins dashboard, MilestoneCard (shared), milestones page, referral section

### Week 12: Vendor Product Management

- Build Products list page: DataTable (TanStack) with search, filter by status/category, bulk select

- Build Add/Edit Product form: multi-image upload (React Dropzone with drag-reorder), variants, pricing, inventory, category

- Build Inventory management: stock quantity per variant, low-stock alerts (StockBadge component)

- Build bulk CSV import with preview DataTable and validation errors display

- Build product status toggle (Active / Draft / Archived) with OrderStatusBadge variant

- Backend: Milestone system — EventEmitter auto-detection, claim endpoint, referral credits

✅ Deliverables: Product management CRUD, bulk import, inventory management, backend milestones

## 5.4 Phase 4 — Pool, Ads, Orders & Wallet (Month 4)

### Week 13: Pool Marketplace

- Build Pool browse page: product grid with wholesale price + markup calculator

- Build Pool ProductCard variant (@kwikseller/ui): shows base price, markup input, calculated retail price

- Build Add-to-Store modal: markup editor, pricing preview, commission breakdown

- Build Pool categories + FilterSidebar (reused from @kwikseller/ui)

- Build Pool Earnings tracker widget: MetricCard showing monthly pool earnings

- Backend: Pool module — listing, markup pricing, order routing, inventory sync, earnings

✅ Deliverables: Pool browse, Pool ProductCard variant (shared), add-to-store modal, earnings tracker

### Week 14: Order Management (Vendor)

- Build Vendor Orders DataTable: status filters, date range, search by order ID/buyer name

- Build Order Detail page: item breakdown, OrderSummary (reused), OrderTimeline component (@kwikseller/ui)

- Build OrderTimeline (@kwikseller/ui): step-by-step status progression with timestamps — reused in Marketplace buyer order tracking

- Build Shipping Label UI, Dispute/Refund Request forms

- Build Bulk Order Actions: confirm/ship/cancel with ConfirmDialog

- Backend: Commission module — platform fee, vendor payout, tiered rates

✅ Deliverables: Vendor order management, OrderTimeline (shared — used in Marketplace too), dispute forms

### Week 15: Advertising Module UI

- Build Advertising Dashboard: campaign DataTable, KwikCoins spent, total impressions/clicks/conversions

- Build Campaign Creation Wizard: type → product → budget → schedule → review (5 steps)

- Build AdTypeSelector (@kwikseller/ui): visual card selection — Featured Product, Homepage Banner, Search Boost, Flash Deal

- Build Campaign Analytics: AreaChart showing impressions/clicks over time (Recharts wrapper)

- Build Campaign controls: pause/resume/cancel with ConfirmDialog

- Backend: Payments module — Paystack + Flutterwave webhooks, tokenization, refunds, auto-charge

✅ Deliverables: Ad dashboard, campaign wizard, AdTypeSelector (shared), campaign analytics, backend payments

### Week 16: Wallet, Escrow & Push Notifications

- Build Vendor Wallet dashboard: available balance, pending escrow, total earned

- Build Withdrawal Request form: bank account, amount, ConfirmDialog

- Build Wallet Transaction DataTable with CSV export

- Build Escrow view: pending releases, release timeline

- Build Earnings Breakdown: AreaChart by source (direct sales, pool, referrals)

- Implement Web Push Notifications: backend sends push on new order → Vendor receives browser notification even when tab closed (uses web-push + stored push subscription)

- Backend: Escrow module — fund holding, 48h auto-release cron, dispute hold, partial release

✅ Deliverables: Wallet dashboard, withdrawal flow, escrow view, Web Push on new orders, backend escrow

## 5.5 Phase 5 — Super Admin, Rider App, Search & Launch (Month 5)

Goal: Super Admin panel with full permission system, rider app complete, global search live, E2E tests, PWA Lighthouse audit (target 95+ for Marketplace + Vendor), deployment.

### Week 17: Super Admin Panel — Core

- Build Admin Dashboard: platform GMV, active vendors, orders today, new users, revenue chart

- Build Sub-Admin management: list admins, create new sub-admin (email, role, permissions), edit permissions, deactivate

- Build PermissionToggle component (@kwikseller/ui): toggle individual permissions in a visual grid — used in sub-admin create/edit

- Build RoleBadge component (@kwikseller/ui): colored badge showing admin role type

- Build User Management DataTable: search, filter by role/status, user detail side sheet, suspend/ban actions

- Build Vendor Verification: KYCReviewCard component — document viewer, approve/reject with reason, email auto-sent via EmailService

- Backend: Admin module — user management, stats aggregation, KYC review, audit logging, AdminPermissionsGuard

✅ Deliverables: Admin dashboard, sub-admin management with PermissionToggle (shared), user management, KYC review

### Week 18: Super Admin — Finance, Operations & Moderation

- Build Finance dashboard: revenue charts, payment gateway reconciliation, withdrawal queue, escrow overview

- Build Dispute Resolution Center: ticket list DataTable, conversation thread, resolve with escrow action

- Build Product Moderation queue: pending product approvals, bulk approve/reject, KYC-gated products

- Build System Configuration pages: subscription prices, commission rates, feature flags, payment gateway toggles

- Build Audit Log viewer: filterable by user/action/entity, paginated

- Backend: Riders module — assignment, delivery tracking, WebSocket gateway, earnings

✅ Deliverables: Finance dashboard, dispute center, product moderation, system config, audit log

### Week 19: Rider App — Mobile Optimized

- Build Rider Dashboard (mobile-first): available deliveries badge, today earnings, online/offline toggle

- Build MobileBottomNav for rider: Dashboard, Deliveries, Earnings, Profile (reused from @kwikseller/ui)

- Build Delivery List: card-based with pickup area, destination area, distance, estimated pay, accept/decline

- Build Delivery Detail page: pickup map pin, drop-off map pin, customer contact, navigation deep-link (Google Maps / Waze)

- Build Pickup Confirmation: photo capture (React Dropzone camera mode) + submit

- Build Delivery Confirmation: delivery photo + OTP entry

- Build Earnings page: daily breakdown, total this week, payout history DataTable

- Backend: Search module (Elasticsearch) — product indexing, full-text search, autocomplete

✅ Deliverables: Full rider app (mobile web), delivery flow, photo confirmation, earnings, backend Elasticsearch

### Week 20: Search, Notifications, PWA Audit & Deployment

- Build CommandPalette (@kwikseller/ui): Cmd+K global search — product, vendor, order results — used in Marketplace + Admin

- Build Search Results page with type filters and facets

- Build Notification Center: bell dropdown with unread count (badge), full notification page

- Build UpdatePrompt component (@kwikseller/ui): shown when Serwist detects new service worker — 'Update Available' banner

- Run Lighthouse PWA audit on Marketplace + Vendor — target score 95+: Performance, PWA installability, offline, push notifications

- Accessibility audit: WCAG 2.1 AA — keyboard nav, screen reader, color contrast across all 4 apps

- E2E Playwright: buyer checkout, vendor product + order flow, admin sub-admin creation, push notification flow

- Deploy all apps to staging (Vercel) — configure Vercel project per app with HTTPS (required for PWA service workers)

- Backend: Notifications module REST, email template library, security audit, DB indexes, staging deploy

✅ Deliverables: CommandPalette (shared), search, notifications, UpdatePrompt (shared), 95+ Lighthouse PWA, staging deploy

# 6. Timeline Summary

| Phase | Month | Frontend Deliverables | Backend Deliverables |
| --- | --- | --- | --- |
| 1: Foundation | Month 1 | Monorepo, layout system, auth UI (3 dashboards), vendor onboarding, Marketplace PWA (Serwist), Vendor PWA, InstallBanner, push permission UI | NestJS, Prisma schema, Auth + EmailService, Users + StorageService, RBAC + AdminPermissions, Redis, Swagger |
| 2: Core Commerce | Month 2 | Marketplace homepage, ProductCard, FilterSidebar, CartDrawer, offline cart (IndexedDB), background sync, checkout, order confirmation, push opt-in | Products + Categories, Store module, Cart (Redis + DB), Orders (status machine + EmailService) |
| 3: Subscriptions & Credits | Month 3 | PlanCard + PlanComparisonTable + UsageBar, billing, payment gateways, CoinBalance, KwikCoins dashboard, MilestoneCard, product management CRUD | Subscriptions + billing cron, Credits + milestones, Ads module |
| 4: Pool, Ads & Wallet | Month 4 | Pool browse, vendor order management + OrderTimeline, ad campaign wizard + AdTypeSelector, wallet + escrow, Web Push on new orders | Pool + commission, Payments (webhooks), Escrow (auto-release cron) |
| 5: Admin, Rider & Launch | Month 5 | Super Admin panel + sub-admin permissions + PermissionToggle, rider mobile app, CommandPalette, notifications, UpdatePrompt, 95+ PWA Lighthouse | Admin module, Riders + WebSocket, Elasticsearch search, notifications, security audit, staging deploy |

# 7. Immediate Next Steps (Week 1 Actions)

- bunx create-turbo@latest → pnpm → workspace name: kwikseller

- cd apps && npx create-next-app@latest marketplace vendor admin rider (use Next.js 16.1, App Router, TypeScript, Tailwind, src/)

- Create packages/ui, packages/types, packages/utils, packages/api-client, packages/design-tokens, packages/config

- Configure pnpm-workspace.yaml: packages: ['apps/*', 'packages/*']

- Install in packages/ui: shadcn/ui init, Lucide React, CVA, clsx, tailwind-merge, Framer Motion

- Install in apps/marketplace: @serwist/next @serwist/sw idb — create app/manifest.ts, src/sw.ts, configure next.config.ts

- Rename middleware.ts → proxy.ts in each app (Next.js 16 requirement) for subdomain routing

- Initialize Storybook 8 in packages/ui: npx storybook@latest init

- Set up apps/api as NestJS project with Prisma (PostgreSQL) — run npx prisma init

- Set up Husky + lint-staged + Vitest + Playwright

Built on Next.js 16.1, Serwist PWA, and Turborepo. Two installable PWAs for buyers and vendors. Three distinct dashboards with a Super Admin permission system. One shared component library. One unified API.